Meeting Title

Supply Chain Issues Review

Meeting Purpose

Review critical supply chain issues affecting FDA compliance and production continuity and establish corrective actions.

Key Discussion Points

BIND567

- Quality control failures due to molecular inconsistencies.

- Product stability concerns.

- Rejection rate approaching 18%.

- Need for immediate batch validation and tighter controls.

COMP042

- Shipment delays and incorrect lot numbers.

- Documentation and traceability deficiencies.

- Compliance risks related to material origin verification.

- Need for supplier audit and corrective actions.

COMP043

- Supplier GMP non-compliance.

- Contamination risks.

- Frequent stockouts and delivery instability.

- Need for remediation and alternative sourcing.

Decisions Made

- Validate all current BIND567 inventory.

- Conduct an audit of PrimeLogistics processes.

- Document traceability gaps for FDA review.

- Develop a remediation plan for COMP043 supplier.

- Initiate parallel sourcing activities.

- Establish a cross-functional oversight team.

Assigned Responsibilities

| Action | Owner |
| --- | --- |
| Validate BIND567 batches | David Okoro |
| Source alternative supplier for BIND567 | Ravi Patel |
| Audit PrimeLogistics | Ravi Patel |
| Document traceability gaps | Maria Sanchez |
| Coordinate GMP remediation | Maria Sanchez |
| Initiate parallel sourcing | Ravi Patel |